PingCAP.com

SEO / AEO Progress Report

June 2, 2026

AEO: 9.5/10  |  SEO Health: 86/100  |  0 Critical Items Open

Baseline: May 28, 2026 (AEO 9.0, SEO 84, 0 Critical)

# 🏆 /.well-known/llms.txt live + Article/FAQPage schema on /what-is-tidb/ — AEO hits 9.5

Two long-open items resolved in the same week: /.well-known/llms.txt now returns 200 (fixing the first-mover AEO gap open since March 9), and /what-is-tidb/ now carries full Article + FAQPage JSON-LD schema (recommended since April 30). Together these close the last two LOW open items, lift AEO to 9.5/10, and leave PingCAP with a near-complete AI-search readiness stack. The CSP header regression from May 28 remains unresolved — now in its second consecutive week.

# Changes Since May 28, 2026

## Improvements (3)

| # | Change | Impact | Evidence |
| --- | --- | --- | --- |
| 1 | ✅ /.well-known/llms.txt now 200 | HIGH | Removes AEO -0.25 penalty; closes first-mover gap open since Mar 9 |
| 2 | ✅ Article + FAQPage JSON-LD on /what-is-tidb/ | HIGH | @type:Article and @type:FAQPage detected — enables rich results + AI citation |
| 3 | ✅ TTFB: 103ms to 86ms | LOW | Minor additional improvement on the recovery trend |

## Regressions (2)

| # | Item | Impact | Notes |
| --- | --- | --- | --- |
| R1 | ⚠️ CSP header still missing (week 2) | MEDIUM | Content-Security-Policy absent since May 28 deploy — 2 consecutive weeks now |
| R2 | ⚠️ Render-blocking scripts still at 6 | LOW | jQuery, TranslatePress, CookieYes, dotLottie, 2x HubSpot — consider defer/async |

# Scoring: May 28, 2026 → June 2, 2026

| Category | Weight | Prior | This Week | Delta + Notes |
| --- | --- | --- | --- | --- |
| Technical SEO | 19% | 84 | 84 | 0 — Stable; CSP still missing |
| Content Quality | 19% | 86 | 86 | 0 — Stable; 242 articles, 49 glossary |
| On-Page SEO | 18% | 78 | 78 | 0 — Stable |
| AI Search Readiness | 15% | 83 | 90 | +7 — /.well-known/llms.txt live + Article/FAQPage schema on canonical page |
| Brand Authority & Backlinks | 12% | -- | -- | No pull this week — use last Apr 30 snapshot |
| Schema | 10% | 65 | 78 | +13 — Article + FAQPage JSON-LD added to /what-is-tidb/ |
| Performance | 4% | 72 | 74 | +2 — TTFB 103ms to 86ms |
| Visual/Mobile | 3% | 64 | 64 | 0 — Not re-tested |
| Weighted Total |  | ~84 | ~86 | +2 — Schema depth and AI readiness gains drive improvement |

# Items Still Open

## 🎉 CRITICAL: 0

## HIGH (1)

| # | Issue | Since | Notes |
| --- | --- | --- | --- |
| 1 | 242 articles remain in article-sitemap | Mar 9 | -74% from 943; remaining content needs quality audit — last big lever |

## MEDIUM (3)

| # | Issue | Since | Notes |
| --- | --- | --- | --- |
| 2 | CSP header fully absent — 2nd consecutive week | May 28 | Was report-only on Apr 30, now completely gone. Restore and enforce. |
| 3 | About page missing leadership | Mar 9 | No founders, CEO, or investors named — E-E-A-T gap |
| 4 | Render-blocking scripts at 6 | May 28 | jQuery, TranslatePress, CookieYes, dotLottie, 2x HubSpot — add defer/async |

## ✅ Resolved This Week (2)

| # | Item | Evidence |
| --- | --- | --- |
| 1 | /.well-known/llms.txt 404 | Now returns 200 — AEO penalty removed |
| 2 | /what-is-tidb/ missing Article + FAQPage schema | Both @type:Article and @type:FAQPage detected in JSON-LD |

# Progress Arc

| Date | AEO | SEO | Articles | Critical | Key Achievement |
| --- | --- | --- | --- | --- | --- |
| Mar 9 | 3.5 | 52 | 943 | 10 | Baseline (34 items) |
| Mar 22 | ~7.5 | 67 | 943 | 6 | Schema, hero, GTM |
| Apr 6 | 8.5 | ~75 | 242 | 3 | Major cleanup sprint |
| Apr 19 | 8.5 | ~78 | 242 | 1 | Homepage AI-Agents repositioning |
| Apr 30 | 9.0 | ~82 | 242 | 0 | /what-is-tidb/ LIVE — first zero criticals |
| May 28 | 9.0 | ~84 | 242 | 0 | Glossary 49 terms, data-src cleared, TTFB recovered |
| Jun 2 | 9.5 | ~86 | 242 | 0 | /.well-known/llms.txt live + Article/FAQPage schema |

## Cumulative Stats (since Mar 9)

| Metric | Mar 9 | Current | Change |
| --- | --- | --- | --- |
| Items fixed (of 34) | 0 | 29 | 85% resolved |
| Critical remaining | 10 | 0 | -100% |
| Mass-gen articles | 943 | 242 | -74% |
| Render-blocking scripts | 11 | 6 | -45% |
| data-src images | ~27 | 0 | -100% |
| Security headers | 0/7 | 5/7 | +5 (CSP still missing) |
| Comparison pages | 4 | 11 | +175% |
| Glossary terms | 0 | 49 | NEW |
| /what-is-tidb/ schema | None | Article + FAQPage | NEW — just added |
| /.well-known/llms.txt | 404 | 200 | NEW — just fixed |
| AEO Score | 3.5/10 | 9.5/10 | +171% |
| SEO Health | ~52 | ~86 | +65% |

## Top 3 Actions for Next Week

| # | Action | Impact | Effort |
| --- | --- | --- | --- |
| 1 | Restore Content-Security-Policy header (enforce, not report-only) | HIGH — 2 weeks without CSP; security + enterprise trust signal | 30 min (infra) |
| 2 | Audit remaining 242 articles for thin/duplicate content | HIGH — last major content-quality lever; could push SEO to 88+ | 2-3 days |
| 3 | Add named leadership to /about-us/ with Person schema (CEO, co-founders) | MEDIUM — E-E-A-T signal + brand authority for AI citations | 2 hours |

Progress report generated June 2, 2026. Baseline: May 28, 2026.