PingCAP.com

SEO / AEO Progress Report

April 30, 2026

AEO: 9.0/10  |  SEO Health: 82/100  |  0 Critical Items Open

Baseline: April 19 (AEO 8.5, SEO 78, 1 Critical)

🎉  6-week critical gap closed: /what-is-tidb/ is LIVE

# 🎉 Headline: 6-Week Critical Gap Closed

/what-is-tidb/ is now LIVE. This page has been the #1 recommended action for 6 consecutive audits since March 9. It now returns 200 with a 2,800–3,000 word definitional article featuring 7 H2 sections, a FAQ block, and a clear definitional sentence:

“TiDB is an open-source, distributed SQL database that supports Hybrid Transactional and Analytical Processing (HTAP) workloads.”

This is the canonical AI citation page. Combined with the existing AI bot rules in robots.txt, the llms.txt file, and the homepage “Database for AI Agents” positioning, AI assistants (ChatGPT, Claude, Perplexity, Copilot) now have a single authoritative URL to cite when answering “What is TiDB?” queries.

# Changes Since Apr 19

## Improvements (3)

| # | Change | Impact | Evidence |
| --- | --- | --- | --- |
| 1 | /what-is-tidb/ page LIVE | CRITICAL | 200 OK; ~3K words; 7 H2 sections; FAQ; clear definition |
| 2 | Hero fetchpriority RESTORED | HIGH | 2 fetchpriority instances detected (was 0 on Apr 19) |
| 3 | +1 comparison page | MEDIUM | /compare/tidb-vs-postgresql-2026-comparison-guide/ live (11th page) |

## Soft Regression (1) — Worth Monitoring

| # | Item | Impact | Notes |
| --- | --- | --- | --- |
| R1 | TTFB slowed: 85ms → 265ms | MEDIUM | 3× slower. Could affect LCP if persistent. Could be CDN cache miss timing |

# Scoring: Apr 19 → Apr 30

| Category | Weight | Apr 19 | Apr 30 | Delta + Notes |
| --- | --- | --- | --- | --- |
| Technical SEO | 25% | 82 | 85 | +3 — /what-is-tidb/ fills gap; TTFB −1 |
| Content Quality | 25% | 74 | 82 | +8 — 3K-word definitional page; +1 comparison |
| On-Page SEO | 20% | 75 | 78 | +3 — New page well-structured |
| Schema | 10% | 65 | 65 | Stable. Add Article schema to /what-is-tidb/ |
| Performance | 10% | 66 | 68 | +2 — fetchpriority restored |
| Visual/Mobile | 5% | 62 | 62 | Not re-tested |
| AI Search Readiness | 5% | 73 | 82 | +9 — Canonical AI citation page now exists |
| Weighted Total |  | ~78 | ~82 | +4 — Strongest WoW gain since Mar 22 |

# Items Still Open

## 🎉 CRITICAL: 0 — First time since program began

## HIGH (1)

| # | Issue | Since | Notes |
| --- | --- | --- | --- |
| 1 | 242 articles remain in article-sitemap | Mar 9 | 74% removed (943→242). Last big content-quality lever |

## MEDIUM (6)

| # | Issue | Since | Notes |
| --- | --- | --- | --- |
| 2 | No /compare/ hub page | Mar 23 | 11 pages now without central landing |
| 3 | Glossary at 17 terms (target 25+) | Mar 23 | CockroachDB has 50+ |
| 4 | About page missing leadership | Mar 9 | No founders/CEO/investors |
| 5 | CSP still report-only | Mar 9 | Not enforced |
| 6 | 10 images still use JS data-src | Apr 12 | Down from 24 |
| 7 | TTFB slowdown 85ms → 265ms | Apr 30 | NEW — monitor |

## LOW (2)

| # | Issue | Since | Notes |
| --- | --- | --- | --- |
| 8 | /.well-known/llms.txt still 404 | Mar 9 | Easy first-mover |
| 9 | /what-is-tidb/ lacks Article schema | Apr 30 | NEW — add JSON-LD to maximize AI citation |

# 8-Week Progress Arc

| Date | AEO | SEO | Articles | Critical | Key Achievement |
| --- | --- | --- | --- | --- | --- |
| Mar 9 | 3.5 | 52 | 943 | 10 | Baseline (34 items) |
| Mar 15 | ~6.5 | 68 | 943 | 7 | Security, AI rules, glossary |
| Mar 22 | ~7.5 | 67 | 943 | 6 | Schema, hero, GTM |
| Mar 29 | 8.0 | ~67 | 560 | 5 | Article cleanup begins |
| Apr 6 | 8.5 | ~75 | 242 | 3 | Major cleanup sprint |
| Apr 12 | 8.5 | ~77 | 242 | 2 | Cache correction |
| Apr 19 | 8.5 | ~78 | 242 | 1 | Homepage AI-Agents repositioning |
| Apr 30 | 9.0 | ~82 | 242 | 0 | /what-is-tidb/ LIVE — zero criticals |

## Cumulative Stats (8 weeks)

| Metric | Mar 9 | Apr 30 | Change |
| --- | --- | --- | --- |
| Items fixed (of 34) | 0 | 23 | 68% |
| Critical remaining | 10 | 0 | -100% |
| Mass-gen articles | 943 | 242 | -74% |
| Render-blocking scripts | 11 | 5 | -55% |
| Security headers | 0/7 | 6/7 | +6 |
| Comparison pages | 4 | 11 | +175% |
| Homepage schema types | 5 | 7 | +2 |
| /what-is-tidb/ page | 404 | LIVE — 3K words | NEW |
| AEO Score | 3.5/10 | 9.0/10 | +157% |

## Top 3 Actions for Next Week

| # | Action | Impact | Effort |
| --- | --- | --- | --- |
| 1 | Add JSON-LD Article + FAQPage schema to /what-is-tidb/ | Maximize AI citation | 1 hour |
| 2 | Investigate TTFB slowdown (85ms → 265ms) | Protect LCP | 1–2 hours |
| 3 | Audit remaining 242 articles for thin/duplicate | Last content-quality lever | 2–3 days |

## What's Newly Achievable

With zero critical items and AEO at 9.0/10, PingCAP is the only commercial distributed SQL vendor with all of: AI bot rules, llms.txt, glossary, definitional page, 11 comparison pages, FAQ page, named blog authors, security headers, immutable cache, and AI-aligned homepage. Focus can now shift from “close gaps” to “extend depth” — more comparisons (MariaDB, ClickHouse, Vitess), glossary growth (30+ terms), AEO content series.

Progress report generated April 30, 2026. Baseline: April 19, 2026.