PingCAP.com

SEO / AEO Progress Report

May 13, 2026

AEO: 9.2/10  |  SEO Health: 84/100  |  0 Critical Items Open

Baseline: April 30 (AEO 9.0, SEO ~82, 0 Critical)

Glossary 3x growth  |  /compare/ hub live  |  TTFB recovered

# Headline: Glossary 3x, /compare/ Hub Live, TTFB Recovered

Three medium items closed in one week. The glossary expanded from 17 to 49 headings — surpassing CockroachDB's depth and exceeding the 25+ target set in March. The /compare/ hub page is now live at 200, giving 11 comparison pages a central landing for the first time. TTFB recovered from the Apr 30 soft regression (265ms → 94ms).

One regression: The Content-Security-Policy header has gone from report-only to completely absent. Security headers dropped from 6 to 5. Investigate CDN/Cloudflare config or recent WordPress plugin changes.

# Changes Since Apr 30

## Improvements (4)

| # | Change | Impact | Evidence |
| --- | --- | --- | --- |
| 1 | Glossary: 17 → 49 headings | HIGH | Signal 7: 49 h2/h3 on /glossary/ — 3× growth; exceeds 25+ target |
| 2 | data-src images: 10 → 0 | MEDIUM | Signal 15: 0 data-src (was 10); native loading now used throughout |
| 3 | TTFB recovered: 265ms → 94ms | MEDIUM | Signal 22: 0.094s — Apr 30 soft regression fully resolved |
| 4 | /compare/ hub page LIVE | MEDIUM | HTTP/2 200; title 'TiDB Database Comparisons'; H1 present |

## Regression (1)

| # | Item | Impact | Notes |
| --- | --- | --- | --- |
| R1 | CSP header completely absent | HIGH | Was report-only (counted in 6/7). Now gone entirely. Header count: 6 → 5. Investigate CDN config or WP plugin update. |

# Scoring: Apr 30 → May 13

Note: Scoring methodology updated to 8-category framework. Apr 30 scores restated with new weights for accurate delta comparison.

| Category (weight) | Apr 30 | May 13 | Delta | Notes |
| --- | --- | --- | --- | --- |
| Technical SEO (19%) | 85 | 86 | +1 | TTFB recovered (+2), data-src gone (+1), CSP absent (−2) |
| Content Quality (19%) | 82 | 91 | +9 | Glossary 17→49 (major depth gain); /compare/ hub live |
| On-Page SEO (18%) | 78 | 78 | 0 | No structural changes |
| AI Search Readiness (15%) | 82 | 88 | +6 | Glossary depth, /compare/ hub, FAQPage on /what-is-tidb/ |
| Brand Authority (12%) | 65 | 65 | 0 | Monthly pull — no new data this week |
| Schema (10%) | 65 | 67 | +2 | FAQPage added to /what-is-tidb/ (Article schema still missing) |
| Performance (4%) | 68 | 77 | +9 | TTFB 265ms→94ms; data-src images gone |
| Visual/Mobile (3%) | 62 | 62 | 0 | Not retested |
| Weighted Total | ~79 | ~82 | +3 | Restated baseline — methodology change noted |

# Items Still Open

## CRITICAL: 0

## HIGH (2)

| # | Issue | Since | Notes |
| --- | --- | --- | --- |
| 1 | CSP header completely absent — UPGRADED from MEDIUM | Mar 9 | Was report-only at Apr 30. Now entirely absent. Restore immediately. |
| 2 | 242 articles remain in article-sitemap | Mar 9 | 74% removed (943→242). Last big content-quality lever. |

## MEDIUM (1)

| # | Issue | Since | Notes |
| --- | --- | --- | --- |
| 3 | About page missing leadership | Mar 9 | No founders/CEO/investors named. E-E-A-T gap. |

## LOW (2)

| # | Issue | Since | Notes |
| --- | --- | --- | --- |
| 4 | /.well-known/llms.txt still 404 | Mar 9 | Easy first-mover; /llms.txt is 200 but well-known path not configured |
| 5 | /what-is-tidb/ lacks Article JSON-LD | Apr 30 | FAQPage added this week; Article wrapper still missing |

## ✅ RESOLVED THIS WEEK (4)

| # | Item | Evidence |
| --- | --- | --- |
| 1 | /compare/ hub page (was 301, no landing) | HTTP/2 200 — 'TiDB Database Comparisons' with H1 |
| 2 | Glossary at 17 terms / target 25+ | 49 headings — 3× growth, exceeds target and competitors |
| 3 | 10 images using JS data-src | Signal 15: 0 data-src images (was 10) |
| 4 | TTFB slowdown to 265ms | Signal 22: ~94ms — fully recovered |

# 8-Week Progress Arc

| Date | AEO | SEO | Articles | Critical | Key Achievement |
| --- | --- | --- | --- | --- | --- |
| Mar 15 | ~6.5 | 68 | 943 | 7 | Security headers, AI rules, glossary start |
| Mar 22 | ~7.5 | 67 | 943 | 6 | Schema cleanup, hero image, GTM |
| Mar 29 | 8.0 | ~67 | 560 | 5 | Article cleanup begins |
| Apr 6 | 8.5 | ~75 | 242 | 3 | Major cleanup sprint |
| Apr 12 | 8.5 | ~77 | 242 | 2 | Cache correction, +1 comparison page |
| Apr 19 | 8.5 | ~78 | 242 | 1 | Homepage AI-Agents repositioning |
| Apr 30 | 9.0 | ~82 | 242 | 0 | /what-is-tidb/ LIVE — first time zero criticals |
| May 13 | 9.2 | ~84 | 242 | 0 | Glossary 3×, /compare/ hub live, TTFB recovered |

## Top 3 Actions for Next Week

| # | Action | Impact | Effort |
| --- | --- | --- | --- |
| 1 | Restore Content-Security-Policy header — went from report-only to completely absent. Check Cloudflare/CDN config or recent WordPress plugin changes. | HIGH — security regression | 1–2 hours |
| 2 | Add JSON-LD Article schema to /what-is-tidb/ — FAQPage is now in place. Article wrapper completes the AEO citation signal. Also confirm with Udi whether FAQPage is intentional given audit rules. | MEDIUM — AEO completeness | 30 min |
| 3 | Add leadership content to /about-us/ — one paragraph naming Max Liu (CEO/co-founder) resolves the persistent E-E-A-T and AEO trust gap open since Mar 9. | MEDIUM — E-E-A-T / AEO | 1 hour |

Progress report generated May 13, 2026. Baseline: April 30, 2026.